🐰

MATH ADVENTURE

Launch Preparation Checklist

Prepared 13 March 2026

Priority key:

🔴 Must  🟡 Should  🟢 Nice-to-have

# Phase 1 — Web / PWA Launch

Complete these before publishing to any website or submitting to app stores.

## PWA Assets

|  | Task | Priority | Status |
| --- | --- | --- | --- |
| ☐ | Create icon set: 72, 96, 128, 144, 152, 192, 384, 512 px PNG files in /icons/ folder | Must |  |
| ☐ | Create maskable icon versions (192 & 512) with safe-zone padding for Android adaptive icons | Must |  |
| ☐ | Add Apple Touch Icon (180×180 PNG) referenced in <head> as <link rel="apple-touch-icon"> | Must |  |
| ☐ | Add favicon.ico or <link rel="icon"> 32×32 PNG for browser tabs | Must |  |
| ☐ | Take two screenshots (390×844) for manifest.json screenshots array | Should |  |
| ☐ | Test "Add to Home Screen" prompt on iOS Safari and Android Chrome | Must |  |
| ☐ | Verify offline play works after first load (DevTools → Network → Offline) | Must |  |

## index.html Updates

|  | Task | Priority | Status |
| --- | --- | --- | --- |
| ☐ | Update <link rel="apple-touch-icon" href="icon-192.png"> to href="icons/icon-192.png" | Must |  |
| ☐ | Add <meta name="description"> tag with a child-friendly game description | Should |  |
| ☐ | Add Open Graph tags (og:title, og:description, og:image) for link previews on social/itch.io | Should |  |
| ☐ | Add <link rel="icon"> pointing to your favicon | Must |  |
| ☐ | Add a visible link to privacy-policy.html in the game (footer or about screen) | Must |  |

## Cross-Device Testing

|  | Task | Priority | Status |
| --- | --- | --- | --- |
| ☐ | iOS Safari (iPhone 12 or later) — test audio context unlock, safe-area padding, PWA install | Must |  |
| ☐ | Android Chrome (Pixel or Samsung) — test PWA install, service worker, offline mode | Must |  |
| ☐ | iPad / tablet landscape — verify layout with new landscape media query | Should |  |
| ☐ | Desktop Chrome / Firefox / Safari — confirm nothing breaks on mouse | Should |  |
| ☐ | Test with screen reader (VoiceOver / TalkBack) — aria-labels are in place | Should |  |
| ☐ | Test with prefers-reduced-motion enabled | Should |  |

## Hosting (Web)

|  | Task | Priority | Status |
| --- | --- | --- | --- |
| ☐ | Choose host: itch.io (easiest), Netlify (free, custom domain), or GitHub Pages | Must |  |
| ☐ | Ensure HTTPS — required for service workers and PWA install prompts | Must |  |
| ☐ | Confirm all files in the same root folder: index.html, script.js, style.css, sw.js, manifest.json, privacy-policy.html, icons/ | Must |  |
| ☐ | Run Lighthouse audit (DevTools) — aim for 90+ Performance, 100 Accessibility, PWA badge | Should |  |

# Phase 2 — Google Play Store (Android)

Uses PWABuilder or Bubblewrap to wrap the PWA — no rewriting needed.

## Prerequisites

|  | Task | Priority | Status |
| --- | --- | --- | --- |
| ☐ | Google Play developer account — one-time $25 USD fee at play.google.com/console | Must |  |
| ☐ | Phase 1 complete and game hosted on HTTPS URL | Must |  |
| ☐ | Node.js 14+ installed on your machine (for Bubblewrap CLI) | Must |  |
| ☐ | Java JDK 8+ installed (required by Android build tools) | Must |  |

## Build

|  | Task | Priority | Status |
| --- | --- | --- | --- |
| ☐ | Visit pwabuilder.com, enter your game URL, click "Build My PWA" → Android | Must |  |
| ☐ | OR run: npm install -g @bubblewrap/cli → bubblewrap init → bubblewrap build | Must |  |
| ☐ | Generate a signing keystore and keep it safe — you need it for every future update | Must |  |
| ☐ | Set package name e.g. com.yourname.mathadventure (cannot be changed after publish) | Must |  |
| ☐ | Set versionCode (integer) and versionName (e.g. "1.0.0") in build config | Must |  |
| ☐ | Test the .aab / .apk on a real Android device before submitting | Must |  |

## Store Listing Requirements

|  | Task | Priority | Status |
| --- | --- | --- | --- |
| ☐ | App icon: 512×512 PNG (no alpha/transparency) | Must |  |
| ☐ | Feature graphic: 1024×500 PNG/JPG for store banner | Must |  |
| ☐ | At least 2 phone screenshots (minimum 320px wide, max 3840px) | Must |  |
| ☐ | Short description: max 80 characters | Must |  |
| ☐ | Full description: max 4000 characters | Must |  |
| ☐ | Privacy policy URL — use your hosted privacy-policy.html | Must |  |
| ☐ | Content rating questionnaire — select "Everyone" / ages 4 and up, no violence, no user interaction | Must |  |
| ☐ | Enrol in "Designed for Families" programme (required for kids apps) | Must |  |
| ☐ | In "Designed for Families": confirm no ads, no in-app purchases, no data collection | Must |  |
| ☐ | Target API level: Android 13 (API 33) or higher — required as of August 2024 | Must |  |

# Phase 3 — Apple App Store (iOS)

Uses Capacitor to wrap the game as a native iOS app. Requires a Mac with Xcode.

## Prerequisites

|  | Task | Priority | Status |
| --- | --- | --- | --- |
| ☐ | Apple Developer account — $99 USD/year at developer.apple.com | Must |  |
| ☐ | Mac with macOS 13 (Ventura) or later | Must |  |
| ☐ | Xcode 15+ installed from the Mac App Store (free, ~15 GB) | Must |  |
| ☐ | Node.js 18+ installed | Must |  |
| ☐ | Phase 1 complete | Must |  |

## Build with Capacitor

|  | Task | Priority | Status |
| --- | --- | --- | --- |
| ☐ | npm install @capacitor/core @capacitor/cli @capacitor/ios | Must |  |
| ☐ | npx cap init "Math Adventure" com.yourname.mathadventure | Must |  |
| ☐ | npx cap add ios | Must |  |
| ☐ | Copy all game files into the www/ folder that Capacitor creates | Must |  |
| ☐ | npx cap sync ios | Must |  |
| ☐ | npx cap open ios — opens Xcode | Must |  |
| ☐ | In Xcode: set Bundle ID, Version, Build number, Team (Apple Developer account) | Must |  |
| ☐ | Test on a real iPhone via Xcode (simulator is not sufficient for audio) | Must |  |
| ☐ | Archive build in Xcode → Product → Archive → Distribute to App Store Connect | Must |  |

## App Store Connect Requirements

|  | Task | Priority | Status |
| --- | --- | --- | --- |
| ☐ | App icon: 1024×1024 PNG — no rounded corners, no transparency | Must |  |
| ☐ | Screenshots for iPhone 6.7" (1290×2796): at least 3 | Must |  |
| ☐ | Screenshots for iPad 12.9" (2048×2732) if supporting iPad | Should |  |
| ☐ | App preview video (optional but boosts conversion): 15–30 sec, 1080p | Nice |  |
| ☐ | Privacy policy URL — required for all apps | Must |  |
| ☐ | Age rating: 4+ (no objectionable content) | Must |  |
| ☐ | Kids Category: select "Primary School (Ages 6-8)" or "Ages 5 and Under" | Must |  |
| ☐ | Kids Category rules: NO ads, NO external links visible to child, NO analytics SDKs | Must |  |
| ☐ | Kids Category: confirm no third-party data sharing in App Privacy section | Must |  |
| ☐ | Data collection: select "No data collected" in App Privacy | Must |  |
| ☐ | Review notes: explain the game is an offline educational maths game for young children | Should |  |

ℹ️  Apple review typically takes 1–3 business days for new apps. Kids category apps are reviewed more carefully — expect 2–5 days.

# Legal & Compliance

## All Platforms

|  | Task | Priority | Status |
| --- | --- | --- | --- |
| ☐ | Privacy policy is published at a stable HTTPS URL before any store submission | Must |  |
| ☐ | Replace placeholder [YOUR EMAIL ADDRESS] in privacy-policy.html with real contact | Must |  |
| ☐ | If you add analytics later (e.g. Firebase): update privacy policy and re-submit for review | Must |  |
| ☐ | Copyright notice: add © Year Your Name to privacy policy and any store listing | Should |  |
| ☐ | Confirm Google Fonts is the only external network request during gameplay | Must |  |

## COPPA (US — under-13s)

|  | Task | Priority | Status |
| --- | --- | --- | --- |
| ☐ | No personal information collected — confirmed ✅ | Must |  |
| ☐ | No behavioural advertising — confirmed ✅ | Must |  |
| ☐ | No persistent identifiers — confirmed ✅ (localStorage is device-only) | Must |  |
| ☐ | If you ever add user accounts: must implement verifiable parental consent | Must |  |

## GDPR / UK GDPR (EU & UK — under-16s)

|  | Task | Priority | Status |
| --- | --- | --- | --- |
| ☐ | No personal data processing — confirmed ✅ | Must |  |
| ☐ | No cookies placed on user devices — confirmed ✅ (localStorage ≠ cookie) | Must |  |
| ☐ | Google Fonts IP exposure is minimal and noted in privacy policy — confirmed ✅ | Must |  |
| ☐ | If you add a contact form: implement a GDPR-compliant consent mechanism | Must |  |

# Post-Launch

## Monitoring

|  | Task | Priority | Status |
| --- | --- | --- | --- |
| ☐ | Monitor Play Store / App Store reviews weekly | Should |  |
| ☐ | Set up crash reporting (e.g. Sentry free tier) — does not collect personal data | Nice |  |
| ☐ | Check Lighthouse PWA score after any significant code change | Should |  |
| ☐ | Test on a new iOS version each autumn (Apple releases annually in September) | Must |  |

## Updates

|  | Task | Priority | Status |
| --- | --- | --- | --- |
| ☐ | Bump CACHE_VERSION in sw.js with every code release to force cache refresh | Must |  |
| ☐ | Increment versionCode (Android) and Build Number (iOS) for every store update | Must |  |
| ☐ | Re-run Bubblewrap/Capacitor build after any changes to game files | Must |  |
| ☐ | Update "Last updated" date in privacy-policy.html if policy changes | Must |  |

## Growing the game

|  | Task | Priority | Status |
| --- | --- | --- | --- |
| ☐ | Consider localisation (Spanish, French) — Boogaloo & Nunito have broad Unicode support | Nice |  |
| ☐ | Add a parent/teacher dashboard screen showing progress per world | Nice |  |
| ☐ | Submit to educational app directories: Common Sense Media, Teachers Pay Teachers | Nice |  |
| ☐ | Create a short gameplay trailer for itch.io and social media | Nice |  |

🐰  Good luck with the launch! 🥕